# LOOPIO ADOPTION - ACTION TRACKER

EasyVista Global Rollout | Updated: February 4, 2026

| ACTION ITEM | OWNER | DUE DATE | STATUS |
| --- | --- | --- | --- |
| Translate French knowledge base (700 Q's) | Jon & Todd | Feb 13 | 🟡 In Progress |
| Library import - North America & UK | Jon & Todd | Feb 13 | ⚪ Not Started |
| Schedule & announce training sessions | Presales & GTM | Feb 13 | ⚪ Not Started |
| First Office Hours for Presales & GTM | Presales & GTM | Feb 17 | ⚪ Not Started |
| Launch weekly Office Hours | Presales & GTM | Ongoing | ⚪ Not Started |
| Identify regional champions | Yann & GTM | Feb 28 | ⚪ Not Started |
| Setup quarterly cleanup cadence | Yann & GTM | Q2 2026 | ⚪ Not Started |

STATUS KEY:  🟢 Complete  🟡 In Progress  ⚪ Not Started  🔴 Blocked

Global Loopio Manager: Yann (owns ongoing maintenance and quarterly reviews)