STATEMENT OF WORK

AI Sales Enablement & Engineering Assessment

| Client: | EasyVista |
| --- | --- |
| Prepared By: | Yelin.io (Henry Yelin) |
| Delivery Team: | Mike Duncan (Sales AI), Russell (Engineering) |
| SOW Date: | December 15, 2025 |
| SOW Reference: | EV-2025-001 |
| Version: | 1.0 |

# 1. Executive Summary

Yelin.io will conduct a comprehensive assessment for EasyVista spanning two strategic focus areas: AI Sales Enablement and Engineering Evaluation. This engagement is designed to support EasyVista's board-level initiative to demonstrate AI adoption maturity and engineering readiness to current and prospective investors.

# 2. Strategic Context: Board Initiative & Investor Readiness

This engagement is a board-driven initiative. EasyVista, backed by Eurazeo, is positioning for a potential exit. The board has prioritized demonstrating AI-first ways of working and engineering maturity to strengthen the company's narrative with prospective buyers and current investors.

Investor Narrative Requirements:

The deliverables from this engagement will directly support EasyVista's ability to communicate the following to investors and potential acquirers:

- AI Adoption & Efficiency Gains: Demonstrable AI tool usage across sales and presales functions, with metrics showing productivity improvements and pipeline impact

- Engineering Maturity: Evidence of scalable engineering practices, manageable technical debt, and a credible product roadmap

- Operational Scalability: Proof that growth can be achieved without proportional headcount increases through automation and AI

- Exit Readiness: A clear, defensible narrative that positions EasyVista as a modern, AI-enabled enterprise software company

Target Audience: Eurazeo board, prospective buyers, and investor communications (End of Q1 2026 deadline)

# 3. Objectives

## AI Sales Enablement (Track A)

- Assess current AI tool usage and adoption across BDR, Sales, and Presales teams

- Identify 1-2 tools for standardization that demonstrate AI-first ways of working

- Build business case with adoption metrics suitable for investor communications

- Develop rollout strategy with measurable KPIs (US and France; Germany excluded)

## Engineering Evaluation (Track B)

- Assess engineering team maturity against buyer/investor expectations

- Evaluate product architecture, platform scalability, and technical debt

- Benchmark against prior EPAM assessment and address gaps

- Deliver investor-ready narrative positioning EasyVista's engineering capabilities

# 4. Scope of Work

TRACK A: AI SALES ENABLEMENT  (Lead: Mike Duncan)

## A.1 Top of Funnel BDR Automation

Goal: Increase BDR opportunities from 15-20 to 25-30 per quarter; demonstrate scalable outbound growth

- Evaluate LinkedIn automation tools (Dripify, Octopus CRM)

- Evaluate automated dialer solutions (Nooks)

- Validate tool fit with BDR team (Tim, Cedric, Christopher)

- Investor deliverable: ROI projections and efficiency metrics for board presentation

## A.2 RFP Automation Adoption

Goal: Demonstrate AI-enabled presales process; improve RFP turnaround time

- Assess current Loopio usage and adoption barriers

- Address change management issues (e.g., Rod's ChatGPT workflow)

- Work with Dalila and Jan on global adoption plan

- Investor deliverable: Adoption metrics showing % of team using AI tools

## A.3 Conversation Coaching Evaluation

Goal: Evaluate AI coaching tools to demonstrate commitment to data-driven sales development

- Assess Gong, Chorus, and alternatives

- Evaluate multilingual support and manager rollup capabilities

- Investor deliverable: Evaluation matrix showing AI investment roadmap (implementation deferred)

TRACK B: ENGINEERING EVALUATION & ASSESSMENT  (Lead: Russell)

## B.1 Engineering Maturity Assessment

Goal: Evaluate engineering organization against buyer/investor due diligence expectations

- Assess engineering team structure, roles, and capabilities

- Evaluate development practices (CI/CD, testing, code review, documentation)

- Review release management and deployment processes

- Investor deliverable: Maturity scorecard benchmarked against industry standards and EPAM findings

## B.2 Product & Platform Assessment

Goal: Identify and quantify technical strengths and risks for buyer due diligence

- Assess platform architecture and scalability

- Identify and quantify technical debt

- Review product roadmap alignment with engineering capacity

- Investor deliverable: Technical debt quantification and remediation timeline

## B.3 Exit Readiness Narrative

Goal: Develop compelling engineering story for Eurazeo board and prospective buyers

- Synthesize findings into executive summary

- Develop strengths/opportunities narrative for investor communications

- Create remediation roadmap for identified gaps

- Investor deliverable: Board-ready presentation with talking points for Eurazeo and prospective buyers

# 5. Out of Scope

The following items are explicitly excluded from this engagement:

- Tool implementation or configuration — We provide recommendations; client or third party implements

- Engineering/development work — Assessment and advisory only; no code delivery

- Germany market (Sales AI) — Excluded due to works council complexity

- Sales methodology development — May be addressed in follow-on engagement

- Ongoing managed services — This is a time-bound assessment, not retainer

# 6. Deliverables

All deliverables are designed to support investor communications and board presentations.

## Track A: AI Sales Enablement

| # | Deliverable | Format | Target Date |
| --- | --- | --- | --- |
| A1 | Current State Assessment (Sales AI) | Presentation (PPT) | Jan 17, 2026 |
| A2 | BDR Tool Evaluation & ROI Projections | Presentation + Matrix | Feb 7, 2026 |
| A3 | Loopio Adoption Playbook | Document | Feb 28, 2026 |
| A4 | Conversation Coaching Evaluation Matrix | Spreadsheet + Summary | Feb 28, 2026 |
| A5 | Sales AI Investor Narrative & Recommendations | Board Presentation | Mar 31, 2026 |

## Track B: Engineering Evaluation

| # | Deliverable | Format | Target Date |
| --- | --- | --- | --- |
| B1 | Engineering Maturity Assessment & Scorecard | Report + Scorecard | Feb 14, 2026 |
| B2 | Product & Platform Assessment | Technical Report | Mar 7, 2026 |
| B3 | Technical Debt Analysis & Remediation Roadmap | Report + Roadmap | Mar 21, 2026 |
| B4 | Engineering Exit Readiness Narrative | Board Presentation | Mar 31, 2026 |

Note: Highlighted deliverables (A5, B4) are the primary investor-facing outputs designed for Eurazeo board presentation and prospective buyer communications. Final deliverables due March 31, 2026 to meet end-of-Q1 deadline.

# 7. Timeline

| Phase | Activities | Duration |
| --- | --- | --- |
| Discovery | Stakeholder interviews, current state analysis (both tracks) | Weeks 1-3 |
| Analysis | Tool evaluation (Track A), Engineering deep-dives (Track B) | Weeks 4-8 |
| Validation | BDR validation, EPAM comparison, stakeholder review | Weeks 9-12 |
| Delivery | Final presentations, investor narratives, board materials | Weeks 13-15 |

Total Duration: 15 weeks (December 15, 2025 – March 31, 2026) — Aligned with end-of-Q1 2026 investor deadline

# 8. Assumptions

- EasyVista will provide reasonable access to stakeholders across Sales and Engineering

- All workshops and meetings will be conducted remotely

- EasyVista will provide access to systems, codebases, documentation, and prior assessments (EPAM)

- Deliverable format is visual presentations (PPT) suitable for board consumption

- Engineering team (Ludovic, Loic) will be available for deep-dive sessions

- Timeline assumes no major holidays or stakeholder unavailability

# 9. Client Responsibilities

- Designate primary point of contact (Alexander)

- Schedule and ensure attendance of required stakeholders (Sales and Engineering)

- Provide timely feedback on deliverables (within 5 business days)

- Share relevant documentation (org charts, tool contracts, prior assessments, architecture docs)

- Provide read-only access to relevant codebases and systems for engineering assessment

- Approve final deliverables within 10 business days of submission

# 10. Investment

| Description | Amount |
| --- | --- |
| Track A: AI Sales Enablement Assessment | $20,000 |
| Track B: Engineering Evaluation & Assessment | $20,000 |
| Total Fixed Fee | $40,000 |

## Payment Terms

- 50% upon SOW execution ($20,000)

- 50% upon delivery of final recommendations ($20,000)

- Payment due within 30 days of invoice

# 11. Change Control

Any changes to the scope, timeline, or deliverables defined in this SOW will be managed as follows:

- Either party may request a change in writing

- Yelin.io will assess impact to scope, timeline, and investment

- Changes proceed only upon written approval from both parties

- Approved changes will be documented in a Change Order addendum

# 12. Acceptance

By signing below, both parties agree to the terms and conditions outlined in this Statement of Work.

| For EasyVista: _________________________________ Signature _________________________________ Name / Title _________________________________ Date | For Yelin.io: _________________________________ Signature _________________________________ Henry Yelin, Principal _________________________________ Date |
| --- | --- |

— End of Statement of Work —